	[image: image1.emf]BAKERSFIELD CITY SCHOOL DISTRICT

	
	
	
	
	

	Facilities Dept.
1501 Feliz Drive
Bakersfield, CA  93305
(661) 631-5883
Ruben Solis
Director

	EDUCATION CENTER, 1300 BAKER STREET

BAKERSFIELD, CALIFORNIA 93305-4326
(661) 631-4600
FAX: (661) 326-1485
	


October 25, 2005

To:

Michael Elliott Construction



15948 Shellie Marie Ave.



Bakersfield, CA  93312

Re:
Chavez Relos – Phase II

Listed below are the deficiencies you requested outlining the District’s reasons for rejecting the ramp handrails:

1. Transitions from vertical to top horizontal rails are poorly constructed.

2. Top rail is not smooth at backside adjacent to classroom.

3. Corners at extensions need to be rounded.

4. Top rail at landing to ramp transition is not level.

5. Ends of rails adjacent to classroom are not smooth.

In past conversations with District staff, you mentioned you will do whatever 

it takes to complete this project to our satisfaction. Since workmanship on these rails is so poor, the only acceptable solution to the District is to replace both handrail assemblies with better quality constructed handrails. An acceptable example of handrail construction would be to match those at Noble School that you constructed for the District in the previous fiscal year.

Please direct any questions to me at 661-631-5885.

Very truly yours,

______________________________


Ruben Solis - Director of Facilities


solisru@bcsd.com

   �








